Guide 1. APT Project Definition

Capstone Course

}

- PART I

1. Personal History

Below is a table in which you must complete the requested information.

| Student Name | José Alejandro Soto Zúñiga |
| --- | --- |
| ID Number | 21.645.651-3 |
| Major | Computer Engineering |
| Campus | San Joaquín |

2. APT Project Description

In the description, briefly state the name of your APT project and the graduate profile competencies you will put into practice. If your degree program defines specific areas of professional practice, also mention which of these areas the project is linked to.

| Project name | Management Platform for Independent Singing Workshops. A web-based system designed for a single teacher and a limited group of students, rather than a large-scale institution. |
| --- | --- |
| Area(s) of performance | The project falls primarily within the realms of software development—due to the full implementation of a functional web system—and IT project management, involving phased and iterative work planning and scope adjustments based on actual progress. |
| Competencies | C1 Conduct certification testing: this involves functionally validating each system module before deeming it complete, as well as validating the entire system with the actual user. This is the most significant competency within the project, as it aligns with my primary professional interest. C2 Manage IT projects: applies to planning based on phases and iterations (Sections 5 and 7) and to decision-making regarding time constraints, such as the schedule adjustments already made in this document. C3 Build data models: applies to the design of the Student, Class, Attendance, Objective/Progress, and Evaluation entities, which underpin the system's entire logic. C4 Develop a software solution: applies to the implementation of the MVP’s four core modules (students, attendance, progress, evaluations). C5 Communicate in English: applies to drafting the abstract, individual conclusions, and reflections for each phase report in English. |

3. Rationale for the APT Project

Below are various fields that you must complete with the requested information. This section asks you to describe your project in detail and justify its relevance and appropriateness.

| Relevance of the APT Project | I chose this topic because it connects a real, specific problem—managing an independent singing workshop—with my professional interest in QA/Testing and my personal passion for music. The scenario is set in a local context: independent singing workshops operating outside the umbrella of established institutions (i.e., not large academies or formal music schools), typically with small classes and a single instructor handling both administration and teaching. The project impacts two groups: first, the independent instructor, who wastes time maintaining records using tools not designed for this purpose (such as WhatsApp, notebooks, or loose spreadsheets); and second, the students, who lack an easy way to track their own progress and rely almost entirely on the instructor to point it out. The project offers twofold value: it streamlines workshop management for the instructor and empowers students to monitor their own vocal progress—a capability currently missing from both the existing method and generic educational platforms on the market, which are designed for larger institutions and are ill-suited for this specific context. |
| --- | --- |
| Description of the APT Project | The goal is to develop a web platform that centralizes four processes currently handled by the teacher in a manual and fragmented manner: recording and accessing each student's profile, taking class attendance, tracking each student's progress and vocal goals, and logging periodic evaluations with qualitative comments. To achieve this, actual requirements are first gathered from the user (the workshop instructor), followed by the design of a data model to support these four processes; finally, the system is implemented incrementally, with each module validated through functional testing and direct user feedback before moving on to the next. |
| Alignment of the project with the graduate profile | Each competency in the graduate profile is linked to a specific design decision within the project: IT project management (C2) is applied when planning work in iterations and adjusting the scope based on actual progress; data modeling (C3) is directly applied when designing the Student, Class, Attendance, Objective/Progress, and Assessment entities in a scalable manner; software development (C4) is applied during the implementation of each system module; and conducting certification testing (C1) is applied when functionally validating each module before deeming it complete—this last one being the competency I am most interested in developing in depth. Without these competencies, it would be impossible to move from "an idea that solves a real-world problem" to "a functional and validated system," which is precisely the purpose of a Capstone project. |
| Relationship to professional interests | My professional goal is to work in QA/Testing at a large technology company, within a team that fosters a positive and collaborative environment. This project allows me to practice that approach right now: instead of simply building features and deeming them complete, every module undergoes a distinct testing phase before being finalized—a workflow I intend to carry into my professional career. Furthermore, as this is an individual project, I am also honing project management skills that are essential in a QA role: prioritizing what to test first, clearly communicating findings, and coordinating progress with a "client" (in this case, the system's actual user). |
| Feasibility of developing the APT Project | (1) Semester duration: the 18 weeks, divided into the course's three phases, are sufficient to cover definition, modular development, and conclusion, as detailed in the work plan in Section 7. (2) Hours allocated to the course: these are sufficient, given that the MVP's scope is deliberately limited to four core modules. (3) Required materials: standard, widely documented web technologies; no paid licenses, specialized hardware, or external APIs critical to the MVP's operation are required. (4) External factors facilitating development: I have direct access to a real user (an independent singing instructor) willing to participate in interviews and validate progress throughout the semester, which avoids relying on assumptions. (5) External factors that could hinder development: real user availability may not be consistent throughout the semester; the mitigation strategy involves explicitly documenting the assumptions identified during the initial interview and validating progress through periodic deliverables, rather than relying on continuous week-to-week feedback. |

- PART II

4. Goals

In this section, you must define the general and specific objectives of the APT Project. It is important to clarify that the objectives should be stated clearly and concisely, without extensive explanation—that is, they must be self-explanatory. It is recommended to draft them using an infinitive verb, as this necessitates specifying concrete actions.

| General objective | To develop a web-based management platform for independent singing workshops that centralizes student registration, attendance tracking, vocal progress monitoring, and periodic evaluations, replacing the fragmented use of WhatsApp, spreadsheets, and notebooks with a single, simple system tailored to the actual scale of an independent workshop. The project also aims to empower students to take ownership of their own learning process by providing direct visibility into their progress, without relying solely on the instructor's verbal feedback. |
| --- | --- |
| Specific objectives | - Design a relational data model that scalably represents the entities Student, Class, Attendance, Objective/Progress, and Evaluation, serving as the technical foundation for all system modules. - Implement a student management module that allows for the creation, editing, and viewing of each student's individual profile (contact details, assigned workshop, enrollment date). - Implement an attendance module that enables the teacher to record attendance by class and quickly view each student's history. - Implement a progress/objectives module that allows for recording vocal progress per session, incorporating a personal practice log inspired by journaling apps (such as Catzy) so that students can also track their own development. - Implement an evaluation module that allows for recording grades and qualitative comments for each student during assessments. - Functionally validate each module through testing prior to system integration, and validate the complete system using direct feedback from the actual user, applying certification testing competencies (C1). |

5. Methodology

In the following section, you must describe the methodology specific to your discipline that you will use to carry out the previously described APT project, including the stages and working methods.

Description of the Methodology

Phase 1 (Definition): requirements gathering via semi-structured interviews with the actual user, defining the MVP scope, and setting up the initial task board. Phase 2 (Development): short iterations of approximately two weeks, each comprising: task definition on a Kanban board (Trello or Notion), incremental development of one module at a time, functional testing of implemented features before moving to the next module, and a progress review session against the specific objectives defined in Section 4. Phase 3 (Closure): comprehensive functional testing of the entire system, final adjustments based on feedback from the actual user, and preparation of the presentation for the evaluation committee. Each module is considered "complete" (meeting the "Definition of Done" criteria) when: (1) it fulfills the functionality described in the corresponding specific objective, (2) it passes functional tests without critical errors, and (3) it has been shown to the actual user for feedback, whenever such an opportunity is available. This emphasis on validating each module through testing before proceeding directly addresses competency C1 and aligns with my professional interest in QA/Testing.

6. Evidence

Next, describe the evidence that will be evaluated in the progress report and the final report for your APT project. This evidence must be agreed upon with your instructor. "Evidence" is understood to mean the products developed during the project that serve to make the implementation of the work visible or to document it.

| Type of evidence | Evidence Name | Description | Justification |
| --- | --- | --- | --- |
| (advance or end) | Interview notes with actual users | Documentation of gathered requirements | Supports MVP design decisions |
| Advance | Updated Kanban board | Visual record of task progress by iteration | Demonstrates the application of C2 (Project Management) |
| Advance | Data model (entity-relationship diagram) | Entity design: Student, Class, Attendance, Objective/Progress, Assessment | Supports C3 (Data models) |
| Advance | System screenshots and mockups | Display of development progress by phase | Demonstrates incremental development (C4) |
| Advance | Source code repository | Code for implemented modules | Allows for verification of technical implementation (C4) |
| End | Functional test log | Tests performed on each critical module | Supports fulfillment of the competency (C1) |
| End | Actual user feedback log | Record of user validation sessions | Demonstrates validation with a real client |
| End | Brief user manual | Quick-start guide for the platform | Supports system delivery and usability |

7. Work Plan

In the following table, define the planning for your APT Project according to the requirements.

| APT Project Work Plan |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Competence or units of competence | Name of Activities/Tasks | Description of Activities/Tasks | Resources | Duration of the activity | Responsible | Observaciones |
| C2 | Selection and Rationale | Selection of the APT project and initial justification | Interview with actual users | S1 – S3 | .José Soto | .Completed |
| C2, C5 | Project definition | Phase 1 Report and presentation | Course templates | S4 – S6 | .José Soto | Wrapping up now, with a valid reason for the delay. |
| C3 | Data model design and base architecture | Entity modeling and technical stack definition | ER modeling tools | S7 | . José Soto | It must be ready before the student module. |
| C4 | Student management module | Student's individual record (contact details) | Standard Web Stack | S7 – S8 | .José Soto | - |
| C1, C4 | Attendance and Testing Module | Class attendance recording and lookup, with functional tests | Standard Web Stack | S9 | .José Soto | First module validated with users |
| … | Phase 2 Evaluation | Data model + student and attendance modules with defined start points, now being implemented. | S9 – S10 |  |  | Goal: within the first three weeks of October |
| C4 | Progress and Objectives Module | Personal practice log by session (Catzy style) | Standard Web Stack | S10 – S11 | .José Soto | Functionality proposed by users |
| C4 | Evaluation module* | Qualitative notes and comments by student | Stack Web Estándar | S12 – S13 | .José Soto | - |
| C1 | Comprehensive functional testing and adjustments | Validation of the complete system with user feedback | Test log | S14 – S15 | .José Soto | Conclusion of the development phase |
| C5 | Presentation preparation | Assembling the final exhibition | - | S16 | .José Soto | - |
| C1, C5 | Final Presentation | Presentation before the evaluation committee | - | S17-18 | .José Soto | - |

8. Gantt chart

Find a Gantt chart format that suits your needs and use it to organize the activities planned in the previous step, taking into account the timeframe assigned for your APT Project. You must align the development of the three phases of the Degree Portfolio course with the academic term schedule.

| Activity | Phase 1 |  |  |  | Phase 2 |  |  |  |  |  |  |  |  |  |  |  | Phase 3 |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | W 1 | W 2 | W 3 | W 4 | W 5 | W 6 | W 7 | W 8 | W 9 | W 10 | W 11 | W 12 | W 13 | W 14 | W 15 | W 16 |  | W 17 | S 18 |
| Selection and Rationale | X | X | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Project definition |  |  |  | X | X | X |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Data model design |  |  |  |  |  |  | X |  |  |  |  |  |  |  |  |  |  |  |  |
| Student management module |  |  |  |  |  |  | X | X |  |  |  |  |  |  |  |  |  |  |  |
| Attendance and Testing Module |  |  |  |  |  |  |  |  | X |  |  |  |  |  |  |  |  |  |  |
| Evaluation Cut-off: Phase 2 Progress |  |  |  |  |  |  |  |  | X | X |  |  |  |  |  |  |  |  |  |
| Progress and Objectives Module |  |  |  |  |  |  |  |  |  |  | X | X |  |  |  |  |  |  |  |
| Evaluation module |  |  |  |  |  |  |  |  |  |  |  |  | X |  |  |  |  |  |  |
| Comprehensive testing and adjustments |  |  |  |  |  |  |  |  |  |  |  |  |  | X | X |  |  |  |  |
| Preparing the presentation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | X |  |  |  |
| Presentación Final |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | X | X |

If the APT Project is a group project, this column must list the names of the individuals responsible for each task or activity. This will subsequently allow for the evaluation of each team member individually.